4 Finance Training Center

Semaqanieh El Shouf 70610573

Education – Consultant

Technical Report - CFW (Supervisor : Mr Hasan Ismail)

|  |  |
| --- | --- |
| Student’s Name | Christine Ismail |
| Course Name | Web development and design |

|  |  |
| --- | --- |
| Project’s Name | Battery Outfitters |
| Client’s name | Nassim Arnous |
| Client’s phone number | 03174728 |

|  |  |
| --- | --- |
| Working days | 20 |
| Remaining days | 20 |

|  |  |
| --- | --- |
| Achievements |  |
|  | Project scope + design document |
| Home page: includes the Header and the carousel(image slideshow).  Contact us: includes WhatsApp, Instagram, location and email. |
| • Header: it contains the logo(on click the logo takes us to the Instagram page), the sidebar, and the close popup &openpopup functions.  • Battery popup: it contains all the battery types in addition to a close icon to close our popup (we can also click outside the popup to close it)  • Water popup: it contains all the distilled water types in addition to a close icon to close our popup (we can also click outside the popup to close it)  • About us popup: it contains all the about us text(split into 3 paragraphs) in addition to a close icon to close our popup (we can also click outside the popup to close it)  • Products card: this is the card that shows our products in a way that the description of each product is on the back face of the card. (to access the description it is enough to place the mouse on the product card then it flips) |
| in the App. tsx we call the homepage and contact us page |
| In addition to that, we worked on the CSS and media queries of each page and component. |
| Each component contains 2 folders (tsx &css) |

|  |  |
| --- | --- |
| Obstacles |  |
|  |  |
|  |
|  |
|  |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Tracking the process | | | |  |
|  | Mission done | Still working on it | Time needed to be finished (hours) | Supervisor’s feedback |
| Gathering information: purpose , main goals,and target audience | X |  |  |  |
| Page Layouts , (UI,UX)Review, and approval cycle | X |  |  |  |
| Content writing and assembly | X |  |  |  |
| Coding : Frontend |  | X | 3.5 hrs |  |
| Coding : Backend |  | X | Around 8 days |  |
| Testing and reviewing |  | X | 1 day |  |
| Deployment | X |  |  |  |
| Opinion monitoring and regular updating | X |  |  |  |

Clients only

|  |  |  |  |
| --- | --- | --- | --- |
|  | Yes | no | recommendation |
| Did you find the process efficient? |  |  |  |
| Is this the content you were looking for? |  |  |  |
| Did you find the structure of the website convenient to your vision ? |  |  |  |
| Are you satisfied? |  |  |  |

Supervisor’s recommendations and feedback:

……………………………………………………………………………………

……………………………………………………………………………………

……………………………………………………………………………………

……………………………………………………………………………………

……………………………………………………………………………………

……………………………………………………………………………………